CONFIDENTIAL · EXECUTIVE ARCHITECTURE PROPOSAL Enterprise Engineering Skills Platform Transforming Fragmented Automation into a Unified Engineering Operating System Version 1.0 · 2025 · Platform Engineering · Enterprise Architecture Board

# 1. Executive Summary

Executive Insight Our engineering organization is spending an estimated 35-45% of automation effort rebuilding identical capabilities across repositories. The Enterprise Engineering Skills Platform eliminates this duplication by establishing a centralized, versioned, governed library of reusable engineering skills — the single source of engineering truth across every team, product line, and AI consumer.

### Key Performance Indicators

| 70% Reduction in duplicate automation effort | 4× Faster repository onboarding | $3.8M Projected 3-year cost savings |
| --- | --- | --- |
| 100% SDLC automation coverage target | 1,000+ Target platform scale (repos) | < 2 wks Time-to-standard for new teams |

This proposal covers a four-phase journey from Test Engineering Platform through an AI Engineering Operating System, grounded in proven industry patterns from GitHub, Google, Microsoft, and ThoughtWorks.

# 2. Current State Challenges

### Problem: Fragmented Engineering Automation

Every product team today builds and maintains its own engineering automation independently, including code scanning, test generation, regression execution, test uploads and qTest integration, security scanning, documentation generation, and architecture validation. Most of these automations are duplicated across repositories.

CHALLENGE SUMMARY

| Challenge | Current State | Business Impact | Severity |
| --- | --- | --- | --- |
| Duplicated Automation | Each repo builds own test, scan, upload scripts | 35-45% wasted engineering hours | Critical |
| Inconsistent Practices | No standard for code quality, security, testing | Compliance risk, audit failures | Critical |
| Maintenance Overhead | N teams maintain N copies of the same tooling | Engineering time diverted from product | High |
| Slow Onboarding | New repos take weeks to stand up automation | Delayed delivery, frustrated developers | High |
| Governance Gap | No centralized visibility into engineering health | Executive blind spots; audit liability | High |
| AI Readiness | Copilot/Agents have no standard APIs to call | AI investment yields poor ROI | Medium |

# 3. Strategic Vision

Vision Statement Every engineering team across the organization invokes the same versioned, governed, tested skills — rather than re-implementing them. The Skills Repository becomes the engineering equivalent of an enterprise service bus: a reliable, observable, policy-enforced integration layer that every product team depends on and no single team owns alone.

### Core Principle: Separation of Concerns

The platform enforces a clean boundary between business logic and engineering logic:

- Product Repository owns business logic: source code, business rules, deployment configuration

- Skills Repository owns engineering logic: all automation, scanning, testing, compliance, governance

### Skills as Engineering Microservices

Think of Skills as reusable engineering microservices. Every automation capability becomes a versioned API callable from GitHub Actions, GitHub Copilot, Claude Code, VS Code, MCP Servers, and any future AI consumer.

CONSUMER ARCHITECTURE

| Consumer | Integration Method | Maturity Phase |
| --- | --- | --- |
| GitHub Actions | Reusable Workflows (uses: org/engineering-skills/...) | Phase 1 |
| GitHub Copilot | Agent skill invocation via @copilot directives | Phase 1 |
| CLI | npx engineering-skills <skill> | Phase 1 |
| REST API | HTTP endpoint per skill with OIDC auth | Phase 2 |
| MCP Server | Tool protocol for AI agents | Phase 2 |
| Claude Code / Cursor / Windsurf | MCP + CLI integration | Phase 2 |
| Internal Developer Portal | Backstage plugin | Phase 3 |
| AI Agents | Agent-callable tool API | Phase 3 |

# 4. Reference Architecture

### Repository Architecture

The platform enforces a strict two-repository model: product repositories contain only business logic and workflow invocations; the central skills repository contains all engineering automation.

REPOSITORY STRUCTURE — CENTRAL SKILLS REPOSITORY

org/engineering-skills/

├── skills/

│   ├── code-scan/

│   │   ├── SKILL.md          ← Machine-readable contract

│   │   ├── scan.py           ← Execution logic

│   │   ├── prompts/          ← AI analysis prompts

│   │   ├── templates/        ← Output report templates

│   │   └── tests/            ← Unit + integration tests

│   ├── test-generation/

│   ├── regression/

│   ├── qtest-upload/

│   ├── security-review/

│   ├── architecture-review/

│   └── release-readiness/

├── .github/workflows/        ← Reusable GitHub Actions

├── docs/

└── tests/

SKILL COMPONENT CONTRACT

| Component | Purpose |
| --- | --- |
| SKILL.md | Machine-readable contract: inputs, outputs, SLA, version |
| Python / Shell scripts | Execution logic — the core implementation |
| Prompt files | AI-powered analysis prompts (for LLM-backed skills) |
| GitHub Actions workflow | Reusable .yml invocation pattern |
| Templates | Output report templates (Jinja2 / Mustache) |
| Tests | Unit + integration test suite (80% coverage minimum) |
| Documentation | Usage guide, examples, changelog |

# 5. Phase 1 — Enterprise Test Engineering Platform

Phase 1 establishes the foundation: a centralized set of test engineering skills invoked by every product repository via GitHub Actions. This delivers immediate value — eliminating test automation duplication and establishing a single pipeline from code commit to qTest.

PHASE 1 SKILL INVENTORY

| Skill | Purpose | Invocation |
| --- | --- | --- |
| code-scan | Static analysis, linting, style enforcement | GitHub Actions, CLI |
| test-generation | AI-powered test case generation from source | Copilot, Actions, CLI |
| test-validation | Validate generated test quality and coverage | GitHub Actions |
| regression-execution | Execute full regression suite with parallelism | GitHub Actions, CLI |
| qtest-upload | Upload test results to qTest platform | GitHub Actions |
| reporting | Generate HTML/JSON test reports with trends | GitHub Actions |
| github-checks | Publish results to GitHub Checks API on PRs | GitHub Actions |

GITHUB ACTIONS INTEGRATION PATTERN

# .github/workflows/ci.yml (product repository)

name: CI Pipeline

on: [push, pull_request]

jobs:

code-scan:

uses: org/engineering-skills/.github/workflows/code-scan.yml@v2

with:

language: python

severity-threshold: high

secrets: inherit

test-generation:

needs: code-scan

uses: org/engineering-skills/.github/workflows/test-generation.yml@v2

with:

framework: pytest

coverage-target: 80

qtest-upload:

needs: regression

uses: org/engineering-skills/.github/workflows/qtest-upload.yml@v2

secrets:

QTEST_TOKEN: ${{ secrets.QTEST_TOKEN }}

# 6. Phase 2 — Enterprise Engineering Skills Platform

Phase 2 extends the platform across the full SDLC. Every engineering practice — security, architecture, compliance, observability, release readiness — becomes a reusable, versioned skill.

SDLC SKILLS COVERAGE MAP

| SDLC Phase | Skill | Standards Alignment |
| --- | --- | --- |
| Design | architecture-review | TOGAF, C4 model, ADR |
| Design | threat-model | OWASP Threat Dragon, STRIDE |
| Design | api-governance | OpenAPI 3.x, REST standards |
| Design | documentation | Docs-as-code, AsciiDoc |
| Develop | ai-code-review | Google Engineering practices |
| Develop | dependency-analysis | OWASP Dependency-Check, Snyk |
| Develop | terraform-validation | HashiCorp Sentinel, Checkov |
| Develop | kubernetes-validation | OPA/Kyverno policies |
| Test | test-generation | BDD, TDD, Playwright, pytest |
| Test | regression-execution | Playwright, pytest, JUnit |
| Test | performance-analysis | k6, JMeter, p95/p99 SLOs |
| Secure | secure-code-review | OWASP SAMM, CodeQL, SAST |
| Secure | security-hardening | CIS Benchmarks, DAST |
| Secure | compliance-validation | SOC2, ISO27001, PCI-DSS |
| Secure | sbom-generation | SPDX, CycloneDX |
| Release | release-readiness | Change management, CAB gates |
| Release | cloud-best-practices | AWS/Azure Well-Architected |
| Operate | observability-validation | OpenTelemetry, DORA metrics |
| Operate | platform-governance | Engineering health dashboard |

# 7. GitHub Copilot & AI Integration

GitHub Copilot, Claude Code, and other AI consumers are first-class clients of the Skills Repository. They invoke skills through the same interfaces as GitHub Actions — making AI a force multiplier that amplifies standardized engineering practices rather than bypassing them.

COPILOT SKILL INVOCATION EXAMPLES

# Architecture Review

@copilot use architecture-review skill on src/payment-service/

# Threat Modeling

@copilot run threat-model skill for the new OAuth2 integration

# Test Generation with framework specification

@copilot use test-generation skill on UserController.py --framework pytest

# Release Readiness Check before deployment

@copilot run release-readiness skill before v2.4.0 deployment

MCP SERVER CONFIGURATION

{

"mcpServers": {

"engineering-skills": {

"url": "https://skills.internal.org/mcp",

"tools": ["code-scan", "test-generation", "architecture-review",

"release-readiness", "security-review"]

}

}

}

Copilot is simply another client of the centralized Skills Repository. The same versioned, governed, tested skills available to GitHub Actions are equally available to AI consumers — ensuring AI-generated outputs meet the same engineering standards as human-initiated pipelines.

# 8. Security Architecture

The platform is designed to SLSA Level 3 standards with zero-trust skill execution. Every skill invocation is authenticated, authorized, logged, and its artifacts are signed.

SECURITY LAYERS

| Layer | Controls | Standards |
| --- | --- | --- |
| Access Control | GitHub OIDC, RBAC per skill, federated identity, no long-lived credentials, Secrets Manager | NIST SSDF |
| Artifact Integrity | Sigstore signing, SBOM per release, provenance attestation, immutable tags, dependency pinning | SLSA Level 3 |
| Audit & Visibility | Immutable execution logs, skill invocation audit trail, compliance reports, retention policies | SOC2, ISO27001 |
| Vulnerability Management | Dependabot, CodeQL, CVE alerting, SAST/DAST scanning, secret scanning in repos | OWASP SAMM |
| Policy Engine | OPA/Rego policies, policy-as-code, automatic blocking on policy violation, exception workflow | CIS Benchmarks |

# 9. Governance Model

### Skill Lifecycle

Every skill follows a governed lifecycle from proposal through deprecation, ensuring quality, backward compatibility, and enterprise approval at each stage.

LIFECYCLE STAGES

| Stage | Criteria | Gate Owner |
| --- | --- | --- |
| Propose | RFC submitted; problem statement; ADR drafted; business case approved | Engineering Manager |
| Develop | TDD methodology; minimum 80% test coverage; SKILL.md contract complete | Platform Engineering |
| EA Review | Architecture Review Board review; security sign-off; compliance check | Enterprise Architecture |
| Publish v1.x | Semantic version tag; changelog; migration guide; SBOM generated | Platform Engineering |
| Operate | SLA monitoring active; runbook published; on-call defined | DevOps / SRE |
| Deprecate | 90-day notice; migration guide; replacement skill documented | Platform Engineering |

GOVERNANCE POLICIES

| Domain | Policy | Owner |
| --- | --- | --- |
| Versioning | Semantic versioning (MAJOR.MINOR.PATCH); breaking changes require MAJOR bump with 6-month migration window | Platform Eng |
| EA Approval | All new skills require Architecture Review Board sign-off before publish | EA Board |
| Testing | Minimum 80% unit test coverage; integration tests mandatory before v1.0 | QA Lead |
| Backward Compat | Minor/patch releases must be backward compatible; 90-day deprecation notice required | Platform Eng |
| Change Mgmt | All changes via Pull Request; two required reviewers (one EA, one Security) | Eng Managers |
| SLA | 99.5% availability; p95 execution time published monthly to executive dashboard | DevOps / SRE |

# 10. Scalability Architecture

| Scale Tier | Repositories | Architecture Pattern | Key Concern |
| --- | --- | --- | --- |
| Pilot | 10 | Single centralized repo; flat skill namespace | Developer adoption, feedback loops |
| Growth | 100 | Domain namespacing; caching layer; metrics pipeline | Concurrent invocations, version drift |
| Enterprise | 1,000+ | Multi-BU namespaces; federation; rate limiting; internal registry mirror | Governance at scale, multi-cloud |
| Global | Unlimited | Backstage-integrated IDP; MCP server mesh; AI agent skill routing | AI governance, cross-region compliance |

### Multi-Language & Multi-Cloud Support

The platform supports all enterprise programming languages and cloud platforms through configurable skill parameters:

# skill-config.yaml — per-repository configuration

language: python          # python, java, typescript, go, rust, csharp

framework: pytest         # pytest, junit, jest, gtest, xunit

cloud: aws                # aws, azure, gcp, multi

compliance: soc2          # soc2, hipaa, pci, iso27001

# 11. ROI & Business Case

### 3-Year Financial Model

| Year | Investment | Savings | Net Return |
| --- | --- | --- | --- |
| Year 1 | $800,000 | $400,000 | −$400,000 |
| Year 2 | $600,000 | $1,750,000 | +$1,150,000 |
| Year 3 | $400,000 | $2,750,000 | +$2,350,000 |
| 3-Year Total | $1,800,000 | $4,900,000 | +$3,100,000 (+172%) |

Investment Highlights 3-Year Net ROI: +$3.1M (+172%) · Breakeven: Month 14 · IRR: 89%

VALUE DRIVER ANALYSIS

| Value Driver | Metric | Annual Value |
| --- | --- | --- |
| Duplicate Automation Eliminated | 2,400 hrs/yr saved across 100 repos @ $200/hr | $480,000 |
| Faster Repository Onboarding | 3 weeks → 3 days × 40 repos/yr | $320,000 |
| Reduced Maintenance Burden | 1 team maintains vs. N teams @ current ratio | $600,000 |
| Defect Reduction | 30% fewer escaped defects via standardized scanning | $750,000 |
| Compliance Automation | Manual audit prep eliminated (800 hrs/yr) | $200,000 |
| Developer Productivity | 20 min/day recovered per developer × 200 developers | $1,460,000 |

# 12. Strategic Roadmap

### Four-Phase Journey to the Engineering Operating System

| Phase | Timeline | Focus | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 — Test Engineering | Q1–Q2 2025 | Foundation | 7 test skills, GitHub Actions, qTest pipeline, 10 pilot repos, governance v1 |
| Phase 2 — SDLC Platform | Q3 2025–Q2 2026 | Expansion | 17 SDLC skills, Copilot integration, 100 repos, Backstage IDP, security skills |
| Phase 3 — AI Engineering | Q3 2026–Q2 2027 | AI-First | MCP server, AI agent consumers, 500 repos, multi-BU, Skills SDK |
| Phase 4 — Engineering OS | 2027–2028 | Platform | 1,000+ repos, federation, cross-BU governance, external SDK, industry reference |

### Long-Term Vision: Engineering Operating System

The Engineering Skills Platform evolves into the Engineering Operating System — the single source of engineering truth consumed by every tool, every AI model, and every developer in the enterprise. Future consumers include GitHub Actions, GitHub Copilot, VS Code, Claude Code, Cursor, Windsurf, MCP Servers, Internal Developer Portal, Jenkins, Azure DevOps, GitLab CI, and AI Agents.

# 13. KPIs & Success Metrics

### Executive Dashboard KPIs

| KPI | Baseline | 6-Month Target | 12-Month Target | Owner |
| --- | --- | --- | --- | --- |
| Skills Reuse Rate | 0% | 60% | 90% | Platform Eng |
| Repos Onboarded | 0 | 25 | 100 | Eng Managers |
| SDLC Automation Coverage | ~20% | 50% | 85% | DevOps Lead |
| Test Automation Coverage | Varies | 60% all repos | 80% all repos | QA Lead |
| Defect Escape Rate | TBD | −15% | −30% | QA / Security |
| Mean Time to Onboard | ~3 weeks | 5 days | 2 days | Platform Eng |
| Engineering Hours Saved | 0 | 800 hrs/qtr | 2,400 hrs/qtr | CTO |
| Security Compliance Rate | ~60% | 80% | 98% | CISO |

### Industry Standards Alignment

Reference Frameworks This platform aligns with: GitHub Skills (reusable workflow patterns) · Google Software Engineering Book (ownership, reliability, scale) · Microsoft Engineering Playbook (inner source, DX) · ThoughtWorks Technology Radar (Platform Engineering "Adopt" ring) · Backstage (Internal Developer Portal) · OpenTelemetry (observability standards) · SLSA Level 3 (supply chain security) · NIST SSDF (secure software development) · OWASP SAMM (software assurance maturity)

# Appendix: Document Information

| Attribute | Value |
| --- | --- |
| Document Title | Enterprise Engineering Skills Platform — Executive Architecture Proposal |
| Version | 1.0 |
| Classification | Internal / Restricted |
| Prepared By | Platform Engineering · Enterprise Architecture |
| Target Audience | CIO, CTO, VP Engineering, Enterprise Architecture Review Board |
| Review Cycle | Quarterly |
| Next Review Date | Q2 2025 |